Phase 1: Assessment & Backup

Before making any changes:

1. Create a backup/branch of the current working code

2. Test the current site on mobile devices or browser dev tools

3. Identify specific mobile issues (text too small, buttons hard to tap, horizontal scrolling, etc.)

Phase 2: Foundation

Add these CSS foundation changes FIRST, test after each:

1. Add viewport meta tag to HTML head if missing:

<meta name="viewport" content="width=device-width, initial-scale=1.0">

2. Add basic responsive CSS variables:

:root {

--mobile-padding: 1rem;

--mobile-font-size: 16px;

}

3. Add container max-width:

.container, .main-content {

max-width: 100%;

padding: 0 var(--mobile-padding);

}

Phase 3: Progressive Enhancement

Implement these changes ONE AT A TIME, testing between each:

1. Make images responsive:

img { max-width: 100%; height: auto; }

2. Improve touch targets:

button, a, input { min-height: 44px; min-width: 44px; }

3. Fix typography:

body { font-size: var(--mobile-font-size); line-height: 1.5; }

4. Add basic media query for mobile:

@media (max-width: 768px) {

/* Start with just font-size adjustments */

h1 { font-size: 1.5rem; }

h2 { font-size: 1.3rem; }

}

Phase 4: Layout Adjustments (Higher Risk)

Only proceed if Phase 3 works well:

1. Convert fixed layouts to flexible:

- Change fixed widths to percentages or max-width

- Use flexbox for layout containers

- Stack elements vertically on mobile

2. Adjust navigation for mobile:

- Consider hamburger menu for complex navigation

- Ensure menu items are touch-friendly